Assignment 4

1. Can a Project Manager be a Scrum Master? Why or How?

Yes, A Project Master can be a Scrum Master. Even though both have their own responsibilities, if Project Manager can do the tasks of a scrum master, he can take up responsibility of a scrum master. There are certain qualities and skill set that are required for a scrum master which overlaps with the qualities of Project Manager. A scrum master should be a coach for the entire project. He should have good emotional intelligence, ablity to cope up with change or situations, activite listing sills etc. He facilitates the project and motivates other team members. A project manager has skill-set and qualities that are required for a scrum master. Hence a Project Manager can be a Scrum Master.

2. Can a Scrum Master be a Product Owner? Why or How?

No, The Scrum Master and the Product Owner Cannot be the same individual. This is because there may be times when the Scrum Master may have to push back on the Product Owner. For example when the Product Owner wants to introduce new requirements when the Sprint is mid-way through. If a Scrum Master take up the responsibilities of a Product Owner, it’s easy to miss out vision for the team, resulting in the delivery of low-value work. This can happen when the Scrum Master lacks true vision for the product. While the team may be producing high-quality work, it doesn’t mean it’s making a meaningful impact on the product. That might not satisfy the customer requirement. The Product owner is responsible for concepts and ideas while Scrum Master is responsible for execution and quality, so the Product Owner wants more features while Scrum Master is focusing on getting it done.

3. A member of the Scrum team does not want to participate in the sprint planning meetings but considers them a waste of time. How do you, as a Scrum Master, deal with that attitude?

As a Scrum Master I’ll help him understand the importance of meetings and will remind him of the rules and practices that the team members has to follow. I’ll motivate him and make him more serious. It is the role of scrum master to help, guide and motivate the team members in any such similar situations.

4. What is the difference between the Product Backlog and Sprint Backlog? Justify with example.

Product Backlog

- Product Backlog is the ordered list of features or requirements which are managed or modified by project owners.
- They modifies or prioritise the requirements as per the customer feedback. Product owner makes sure that content of product backlog are defined in detailed level.
- The product backlog acts as an input to the sprint backlog when comes to functionality.

Sprint Backlog

- Sprint Backlog is the subset of product backlog.
- The develpoment team is responsible for Sprint Backlog.

- Sprint backlog is an output of a sprint planning meeting.
- In Sprint backlog, scrum team works on how the user stories would be implemented in a sprint by dividing it further into tasks.
- It consists of plan for the product increment.

Example

Consider a situation where a product has to be delivered in 6 months. The product owner creates a detailed ordered list of requirements or features. That is known as Product Backlog.
Now the Development team starts working dividing tasks among themselves and plan for the sprints and comes up with Sprint Backlog. It consists of detailed plan for the increment.
After each sprint, product owner may modify the product backlog with new features or changes in existing features.